## Slide 1
Nowcasting Macroeconomic Indicators using Google Trends
Presented By:
Aishwarya Sharma
Harpreet Kaur
Jagdeep Brar

## Slide 2: Background:
Main aim is to nowcast macroeconomic factors ( GDP, Retail Trade Sales and E- Commerce) using Google Trends Data
Using Pytrends package of python for fetching Google trends data
Need to present dashboard, report and presentation at the end.

## Slide 3: Overall Progress
Data Cleaning and Wrangling done
Time series for all the three factors made stationary
Econometric Model fitting ( DFM, ARMA Model)
Machine Learning Model fitting ( LASSO, Random Forest,
Boosting)
Model Finalized for all the three indicators
Dashboard

## Slide 4: previous week progress
Scheduled Task for Last week : Bootstrap and Dashboard structure.
Work Progress:
  Fitted machine learning models
  Used cross validation for tunning the parameters
  Finalized the models with approval from the partners
  Nowcasted the indicators
  Applied bootstrap to the models
  Dashboard deployed

## Slide 5: results
Dashboard deployed
https://canada-nowcast-indicators.herokuapp.com/

## Slide 6: Roadblocks:
Calling Google Trends API multiple times blocks
Solution as discussed with Partners : To use only single sample rather than working with multiple

## Slide 7: Next week plan
Final dashboard approval with the partners
Create final report and presentation
Prepare for presentation
Enjoy completion of MDS degree

## Slide 8: Are we on track? Meeting with the partners:
On Track as mentioned in the proposal document
Scheduled weekly meetings on Thursday
Partners are satisfied with what we have done so far
Clear all the doubts as soon as we ask them over MS teams/ mails

## Slide 9: Individual and team efforts
Work assigned equally
Divided segment of the dashboard.
  Timings for work: Monday to Friday, 9:30 AM – 5: 30 PM

## Slide 10: Brief explanation via code
Brief Overview about the code we are doing is explained using jupyter notebook
Link for image: https://technology.amis.nl/data-analytics/quickest-way-to-try-out-jupyter-notebook-zero-install-3-cli-commands-and-5-minutes-to-action/